Product description

NetSentinel

What the software is

A self-hosted (or hosted) network security monitoring platform for SMEs that uses NetFlow/IPFIX (metadata) to learn “normal” network behavior and generate explainable anomaly alerts. It provides a dashboard for network visibility, device behavior profiles, and incident timelines. It does not rely on signatures; it focuses on behavioral deviations.

Who it’s for

- SMEs with 20–500 endpoints and no SOC

- IT admins & MSPs managing multiple client networks

- Environments where “simple + clear + affordable” matters more than enterprise complexity

What it does (in one sentence)

Collects flow records → aggregates into features → builds a baseline → scores anomalies → explains & alerts → lets admins investigate quickly.

Core architecture

Components

- Flow Collector

  - Receives NetFlow v5/v9/IPFIX from routers/firewalls/switches

  - Parses and validates records

- Ingestion API + Stream

  - Buffers records, handles backpressure, writes to storage

- Storage

  - Raw flows (short retention) + aggregated time-series features (longer retention)

- Feature Engineering Service

  - Aggregates flows into device/time-window features (e.g., per 5 minutes)

- ML Anomaly Engine

  - Trains unsupervised models, scores new data

- Alerting Service

  - Converts anomaly scores into alerts using thresholds + suppression rules

- Web App

  - Dashboard, investigations, device profiles, alert timeline

- Integrations

  - Email, Slack/Teams, webhook, optional ticketing

Data flow (high-level)

- Network device exports NetFlow/IPFIX → collector receives UDP → ingestion → store raw flow → feature aggregation → score anomalies → create alert → notify → UI investigation.

Functionalities (list) and how each works

1) Network onboarding (wizard)

What it does: Guides user to enable NetFlow/IPFIX export on their router/firewall and points it to your collector.

How it works:

- UI shows device-specific instructions (Cisco/UniFi/FortiGate/pfSense etc.)

- User enters:

  - Site name (network)

  - Expected subnets (e.g., 10.0.0.0/24)

  - Collector IP:port (shown)

- System validates onboarding by detecting inbound flows and showing “traffic seen”.

2) Flow collection + parsing

What it does: Receives flow records and converts them to a normalized internal schema.

How it works:

- Collector listens on UDP (2055 default) for NetFlow/IPFIX

- Parse fields:

  - timestamp_start/end, duration

  - src_ip, dst_ip, src_port, dst_port

  - protocol (TCP/UDP/ICMP)

  - bytes, packets

  - tcp_flags (if present), exporter_id

- Normalize to a canonical record format (JSON/Protobuf internally)

- Drop/flag malformed records

Key design choice: start with NetFlow/IPFIX only (metadata). Add packet inspection later only if needed.

3) Asset discovery (device inventory)

What it does: Builds a live list of internal devices and their observed behaviors.

How it works:

- Any internal IP that appears as src/dst is an “asset”

- Enrich with:

  - Subnet labels (e.g., “Servers”, “Workstations”, “IoT”)

  - Optional reverse DNS, DHCP name, MAC (if available via integration)

- Track:

  - first_seen, last_seen

  - typical hours active

  - typical peers and destinations

4) Aggregation windows (feature generation)

What it does: Converts raw flows into “behavior snapshots” per device in fixed time windows (e.g., 5 minutes).

How it works:

- Every 5 minutes, aggregate flows per internal host (src and dst perspectives)

- Create features like:

  - flows_out, flows_in

  - bytes_out, bytes_in

  - unique_dst_ips, unique_dst_ports

  - unique_dst_asn (optional)

  - dns_flow_ratio (if port 53 visible)

  - port_entropy (Shannon entropy of dst ports)

  - dst_ip_entropy

  - internal_vs_external_ratio

  - avg_flow_duration, avg_bytes_per_flow

  - failed_conn_proxy (optional: based on tcp_flags if available)

This is the foundation for ML. It’s where “network knowledge” becomes your moat.

5) Baseline learning mode

What it does: Learns “normal” behavior for the network before producing strong alerts.

How it works:

- First 7–14 days: model trains and tracks distributions

- During learning:

  - Alerts are either off or very high threshold

  - UI shows “baseline building” progress

- Baseline stored per:

  - network (site)

  - device group (workstations vs servers) OR per device (later)

6) Anomaly scoring

What it does: Assigns an anomaly score to each device/time-window snapshot.

How it works (MVP):

- Train Isolation Forest (fast, robust baseline)

- Score each feature vector:

  - Output anomaly score in [0..1]

- Store scores per device/time-window

- Optionally maintain separate models per group (servers vs clients)

Later upgrades:

- Autoencoders for richer patterns

- Seasonality-aware baselines (weekday vs weekend)

- Concept drift detection

7) Alert generation (with explainability)

What it does: Turns scores into actionable alerts and explains “why this is unusual”.

How it works:

- Alert conditions:

  - score > threshold

  - and not suppressed by rules

  - and persists for N windows OR is extreme spike

- Explanation is computed from:

  - feature deltas from baseline (z-score-like)

  - “top contributing features” list:

    - e.g., “unique external destinations +320% vs baseline”

    - “bytes_out 8× normal at 02:30”

- Alert payload includes:

  - severity (low/med/high)

  - confidence score

  - affected device(s)

  - time range

  - “what changed” bullets

  - suggested checks (human-readable runbook)

Important: never claim “malware detected”. Say “unusual behavior consistent with X”.

8) Investigation workflows (UI)

What it does: Lets an IT admin quickly answer “what happened?” and “is it serious?”

How it works:

- Alert detail page shows:

  - timeline

  - baseline vs current graphs

  - top peers, destinations, ports

  - “new destinations not seen before” list

- Device profile:

  - behavior fingerprint

  - typical working hours

  - last 30 days anomalies

  - top services used

- Network overview:

  - “Top anomalous devices today”

  - “New devices discovered”

  - “Rare destinations”

  - Traffic trend charts

9) Notifications & integrations

What it does: Sends alerts where the admin already works.

How it works:

- Email (SMTP)

- Slack/Teams via webhook

- Generic webhook integration (JSON)

- Optional: create ticket (later)

Notification controls:

- quiet hours

- batching (digest every X minutes)

- deduplication (same device + same anomaly signature)

10) Rules & suppression (anti-noise)

What it does: Reduces false positives and “expected weirdness”.

How it works:

- Allowlists:

  - known backup server patterns

  - known scan tools

  - known SaaS endpoints/IP ranges

- Rules:

  - “Ignore anomalies for device group IoT”

  - “Suppress if destination is in allowlist”

  - “Only alert if persists 15 minutes”

- “Mark as expected” feedback button to improve thresholds (MVP: rule-based, not retraining)

11) Multi-tenant / MSP mode (later)

What it does: One account monitors multiple client networks.

How it works:

- Each network (site) is logically isolated

- MSP dashboard:

  - all clients list

  - top alerts across clients

  - SLA response notes

Non-functional requirements

- Privacy-first: metadata only by default (no payload capture)

- Reliable ingestion: handle bursts, packet loss, exporter resets

- Scalable storage: flows can be high-volume

- Secure-by-design: auth, TLS, least privilege, audit logs

- Explainability: every alert must be understandable in 30 seconds

Detailed build plan (step-by-step)

Phase 0: Define MVP scope (1–2 days)

MVP includes:

- NetFlow/IPFIX collection + storage

- Aggregation (5-min windows)

- Isolation Forest scoring

- Alert creation + email/webhook

- Basic dashboard:

  - network overview

  - alert list + detail

  - device profile page

MVP excludes:

- Packet capture

- IDS signatures

- Multi-tenant/MSP

- Autoencoder/advanced ML

Deliverable: a one-page PRD + user journey.

Phase 1: Data ingestion foundation (week 1–2)

Tasks

- Implement collector (NetFlow/IPFIX)

- Normalized flow schema

- Store raw flows

- Basic “traffic seen” UI

Done when

- You can point a NetFlow exporter to your box and see flows in UI

- You can query flows by time and device

Phase 2: Feature aggregation + device inventory (week 3)

Tasks

- Asset discovery (internal IPs)

- Aggregation job every 5 minutes

- Store feature vectors in time-series DB

- Show device list + last seen + traffic summary

Done when

- For any device you can see time-series: bytes_in/out, flows, unique destinations

Phase 3: ML engine (week 4)

Tasks

- Build training pipeline:

  - pull feature vectors

  - fit Isolation Forest

  - save model artifact

- Build scoring pipeline:

  - score new windows

  - store anomaly scores

- Add baseline window (learning mode)

Done when

- You can simulate anomalies (e.g., port scan traffic generator) and see higher scores

Phase 4: Alerts + explainability (week 5)

Tasks

- Thresholding and alert creation

- Explanation generation (“what changed”)

- Alert deduplication and suppression basics

- Notifications (email + webhook)

Done when

- An alert includes clear reason lines and can be actioned without guessing

Phase 5: Investigation UI polish (week 6)

Tasks

- Alert detail pages with graphs

- Device profile “behavior fingerprint”

- Search & filters (by severity, subnet, time)

- “Mark expected” → creates allow rule

Done when

- An IT admin can investigate an alert end-to-end in under 2 minutes

Phase 6: Pilot & hardening (weeks 7–10)

Tasks

- Deploy in 1–2 real networks (friends, university lab, small company)

- Track:

  - false positives per day

  - time-to-triage

  - missing context

- Add:

  - quiet hours

  - rule editor

  - better baseline (weekday/weekend)

  - packaging improvements

Deliverable: demoable v1.

Best tools to use (recommended stack)

Collector / ingestion

- Go (best for UDP/high-throughput) OR Rust

- Libraries:

  - Go: look for NetFlow/IPFIX parsing libs (or implement minimal parser)

- Messaging (optional but helpful):

  - Kafka (heavy) or NATS / Redis Streams (lighter)

  - For MVP, you can skip message bus and ingest directly into DB + queue.

Backend API

- Python + FastAPI

- Auth: JWT (simple) or Auth0 (later)

- Background jobs: Celery + Redis (easy) OR RQ

Storage

- Raw flows:

  - ClickHouse (excellent for high-volume analytics)

- Aggregated features + scores:

  - Also ClickHouse OR TimescaleDB (Postgres extension)

- Metadata (users, rules, networks):

  - Postgres

Pragmatic choice:

- MVP: Postgres + TimescaleDB (simpler)

- Scale: migrate flows to ClickHouse

ML

- scikit-learn (Isolation Forest)

- MLflow for model versioning (optional but nice)

- Later: PyTorch for autoencoders

Frontend

- React + TypeScript

- Charts: Recharts (simple) or D3 (more control)

- UI kit: Tailwind + shadcn/ui

Deployment

- Docker Compose for MVP

- Later: Kubernetes (only when needed)

- Reverse proxy: Traefik or NGINX

- Observability: Prometheus + Grafana (later)

Concrete internal data model (so an AI can generate schemas)

Normalized flow record (table: flows_raw)

- ts_start, ts_end, duration_ms

- src_ip, dst_ip

- src_port, dst_port

- protocol

- bytes, packets

- exporter_id, site_id

- is_internal_src, is_internal_dst

Device table (assets)

- asset_id, site_id

- ip, hostname (optional)

- first_seen, last_seen

- role_tag (server/workstation/iot/manual)

Feature vectors (features_5m)

- site_id, asset_id, window_start

- flows_in/out, bytes_in/out

- unique_dst_ips, unique_dst_ports

- port_entropy, dst_ip_entropy

- internal_external_ratio

- avg_flow_duration, avg_bytes_per_flow

Scores (anomaly_scores_5m)

- site_id, asset_id, window_start

- model_version

- score

Alerts (alerts)

- alert_id, site_id, asset_id

- start_time, end_time

- severity, score_peak

- explanation_json

- status (open/ack/closed)

- dedup_key